SNAPSMACK

FEATURE SPECIFICATION

Four features for the next development cycle:

1.  Photo Editor — in-admin crop, rotate, and adjust

2.  Media Gallery — visual DAM with browse, filter, and bulk ops

3.  oEmbed — YouTube and Vimeo embeds via URL or shortcode

4.  Emoji Libraries — selectable emoji sets declared via skin manifest

April 2026  ·  Alpha v0.7.9b → v0.8.x

# 1. PHOTO EDITOR

A canvas-based image editor built into the admin. Photographers shouldn’t need to round-trip to Lightroom for a quick crop before posting. Non-destructive: edits apply to the web copy; the original upload is preserved.

## 1.1 Scope

MVP tools for the first release. Everything a photographer hits 80% of the time when prepping an image for web:

- Crop — freeform, fixed aspect ratios (1:1, 4:3, 3:2, 16:9), custom ratio lock

- Rotate — 90° increments and freeform straighten with horizon guide

- Flip — horizontal and vertical mirror

- Brightness / Contrast — simple sliders, real-time preview

- Sharpen — single slider, unsharp mask under the hood

- Black & White — one-click desaturation with luminance weighting

## 1.2 Architecture

Client-side Canvas API for real-time preview. Final render sent to the server as a processed JPEG/PNG. The server saves the edited copy alongside the original, never replacing it.

### Files

| File | Purpose |
| --- | --- |
| assets/js/ss-engine-photo-editor.js | Canvas editor: crop handles, sliders, transform pipeline, render |
| assets/css/ss-engine-photo-editor.css | Editor UI layout, slider styling, overlay chrome |
| core/photo-editor-save.php | Receives edited image (base64 or multipart), saves web copy, regenerates thumbnails |
| smack-edit.php (modified) | Launch Editor button wired to the engine script |
| smack-edit-carousel.php (modified) | Per-image Edit button in carousel view |

## 1.3 Data Model

No schema changes required. The original upload stays at its current path. The edited web copy overwrites the display file (same filename). Thumbnail regeneration uses the existing backfill-thumbs logic.

New setting: photo_editor_max_dimension (default: 2500). Caps the canvas working size to prevent browser memory issues on large uploads.

## 1.4 UI Flow

- User clicks EDIT IMAGE on the single-image or carousel edit page.

- Editor overlay opens full-viewport with the image loaded onto a canvas.

- Toolbar at top: Crop, Rotate, Flip, Brightness/Contrast, Sharpen, B&W.

- Real-time preview on the canvas as adjustments are made.

- APPLY saves the transform pipeline. CANCEL discards.

- On apply: canvas renders to blob, POSTs to core/photo-editor-save.php.

- Server saves the web copy, regenerates both thumbnails (square + aspect), returns updated paths.

- Editor closes, edit page refreshes the image preview.

## 1.5 Manifest Integration

The photo editor is a CMS engine, not a skin feature. It registers in core/manifest-inventory.php as ss-engine-photo-editor. The JS and CSS load only on smack-edit.php and smack-edit-carousel.php (admin pages), never on the public site.

## 1.6 Future (Not MVP)

- Saturation and temperature sliders

- Vignette

- Histogram overlay

- Undo/redo stack (transform history)

- Preset filters (warm, cool, high contrast, vintage)

- Watermark overlay from a user-uploaded PNG

# 2. MEDIA GALLERY

A proper visual DAM (digital asset manager) that replaces the current flat archive list. Browse, search, filter, and manage your entire image library from one page. The existing smack-manage.php becomes the “list view”; the new gallery becomes the default.

## 2.1 Scope

- Visual grid browser with lazy-loaded thumbnails

- Filter by: album, category, camera/lens (from EXIF), date range, colour palette, post type (single/carousel), status (published/draft/scheduled)

- Full-text search across title, description, and tags

- Bulk operations: tag, categorise, assign to album, change status, delete

- Drag-select (rubber band) for bulk selection

- Inline quick-edit panel (click image to see/edit metadata without leaving the gallery)

- Use as picker: when composing a post or page, open the gallery as a modal to choose images rather than uploading new ones

## 2.2 Architecture

Single admin page backed by AJAX endpoints. The gallery is a JS-driven grid that fetches image data in pages (infinite scroll or load-more). Filters modify the query; results update without full page reload.

### Files

| File | Purpose |
| --- | --- |
| smack-gallery.php | Admin page: filter sidebar, grid container, quick-edit panel, bulk action bar |
| assets/js/ss-engine-gallery.js | Grid renderer, infinite scroll, rubber-band select, filter state, AJAX fetch |
| assets/css/ss-engine-gallery.css | Grid layout, filter sidebar, quick-edit slide-out, bulk bar |
| core/gallery-api.php | AJAX endpoint: paginated image query with filter/sort/search params, bulk action handler |
| core/sidebar.php (modified) | New GALLERY nav item above MANAGE |

## 2.3 Data Model

No schema changes for MVP. All filter dimensions already exist in the database:

| Filter | Source | Table/Column |
| --- | --- | --- |
| Album | Album membership | snap_image_albums.album_id |
| Category | Category assignment | snap_image_categories.category_id |
| Camera | EXIF JSON | snap_images.img_exif → camera |
| Lens | EXIF JSON | snap_images.img_exif → lens |
| Date | Post date | snap_images.img_date |
| Colour | Palette extraction | snap_images.img_display_options → palette |
| Status | Publication state | snap_images.img_status |
| Type | Post type | snap_posts.post_type |

## 2.4 Gallery as Picker

The gallery JS is designed to run in two modes:

- Standalone page — full admin page with sidebar nav, bulk actions, and quick-edit.

- Modal picker — launched from the post editor, page editor, or carousel editor. Returns the selected image ID(s) to the calling page. Replaces the current smack-asset-picker.js for a richer experience.

Mode is determined by a data attribute on the container element. The same JS, same AJAX endpoint, same filters — just a different chrome.

## 2.5 Performance

For archives with thousands of images, the gallery uses:

- Paginated AJAX (50 images per page, configurable)

- Lazy-loaded thumbnails via IntersectionObserver (doubles as the lazy loading engine that’s been missing)

- Debounced search (300ms delay after typing stops)

- EXIF filter values cached in a denormalised index table if performance becomes an issue (deferred until needed)

## 2.6 Future (Not MVP)

- Map view — plot images on a map using GPS EXIF data

- Timeline view — horizontal scrolling timeline grouped by month/year

- Duplicate detection — perceptual hash comparison to flag near-identical uploads

- Smart albums — auto-populated albums based on saved filter queries

# 3. OEMBED SUPPORT

Auto-embed YouTube and Vimeo videos in post descriptions and page content. Paste a URL on its own line and it becomes a responsive iframe. Also available as a shortcode for inline control.

## 3.1 Scope

Two providers for MVP. Both have well-documented oEmbed endpoints:

| Provider | oEmbed Endpoint | URL Pattern |
| --- | --- | --- |
| YouTube | https://www.youtube.com/oembed | youtube.com/watch?v=, youtu.be/ |
| Vimeo | https://vimeo.com/api/oembed.json | vimeo.com/DIGITS |

## 3.2 Two Embed Modes

Auto-embed: A bare YouTube or Vimeo URL on its own line (surrounded by double newlines) is automatically converted to a responsive embed during content parsing. This is how WordPress and most CMSes handle it.

Shortcode: [video:URL] or [video:URL width=800] for explicit placement with optional sizing. Works inline within paragraphs or on its own line.

## 3.3 Architecture

Server-side oEmbed fetching with aggressive caching. No client-side API calls.

### Files

| File | Purpose |
| --- | --- |
| core/oembed.php | oEmbed fetcher: URL → provider detection → API call → cache → responsive HTML wrapper |
| core/parser.php (modified) | New phase: auto-embed bare URLs + [video:] shortcode handler, both call oembed.php |
| assets/css/public-facing.css (modified) | Responsive embed wrapper: .ss-oembed-wrap with 16:9 padding-bottom trick |

## 3.4 Data Model

One new table for the oEmbed response cache:

| Column | Type | Purpose |
| --- | --- | --- |
| id | INT AUTO_INCREMENT | Primary key |
| url_hash | CHAR(64) | SHA-256 of the original URL (lookup key) |
| provider | VARCHAR(50) | youtube or vimeo |
| oembed_json | TEXT | Full oEmbed JSON response |
| embed_html | TEXT | Rendered responsive HTML (cached output) |
| fetched_at | DATETIME | When the oEmbed was last fetched |

Cache TTL: 30 days. Stale entries re-fetched on next render. Failed fetches cached for 1 hour to avoid hammering the provider.

## 3.5 Parser Integration

The parser runs phases in order. oEmbed processing happens early — before auto-paragraph — so bare URLs are converted before they get wrapped in <p> tags.

- Scan for bare URLs on their own line matching YouTube/Vimeo patterns.

- Replace each with a placeholder token.

- Scan for [video:URL] shortcodes, replace with placeholder tokens.

- Run auto-paragraph (existing logic).

- Replace placeholder tokens with cached responsive HTML.

This prevents the auto-paragraph logic from wrapping the iframe in <p> tags (same problem that [img:] shortcodes had, already solved with the same placeholder approach).

## 3.6 Responsive Embed HTML

Output uses the standard responsive iframe wrapper. No JS required:

<div class="ss-oembed-wrap"><iframe src="..." allowfullscreen></iframe></div>

CSS: .ss-oembed-wrap uses position:relative + padding-bottom:56.25% (16:9). The iframe is position:absolute filling the container. Works at any width, including inside [columns] shortcode layouts.

## 3.7 Security

- Only whitelisted providers (YouTube, Vimeo). No arbitrary oEmbed discovery.

- URLs validated against known patterns before any API call.

- oEmbed HTML response is not trusted blindly — only the thumbnail_url, title, and video ID are extracted; the iframe src is rebuilt from the known embed URL pattern.

- No user-facing configuration of providers (admin doesn’t need to add custom oEmbed endpoints).

## 3.8 Future (Not MVP)

- SoundCloud, Spotify, and Bandcamp embeds

- Provider-specific options: autoplay, start time, loop

- Thumbnail preview in the editor before publish

- Admin toggle to globally enable/disable auto-embed

# 4. EMOJI LIBRARIES

Selectable emoji sets that skins can offer to their users. Instead of relying on platform-native emoji (which look different on every OS and browser), SnapSmack ships curated emoji libraries that render consistently everywhere. Skins declare which library they use via their manifest.

## 4.1 Scope

MVP ships with three libraries. Each is a sprite sheet or SVG set with a lookup table:

- Twemoji (Twitter/X open-source set) — the default. Clean, colourful, universally recognised.

- OpenMoji — open-source, slightly more playful and hand-drawn. Good for casual/creative blogs.

- Native — opt-out. Uses the visitor’s OS emoji. Zero overhead, inconsistent rendering.

## 4.2 Architecture

Emoji rendering happens at display time, not storage time. Content is stored with standard Unicode emoji codepoints. The rendering engine swaps them for images from the active library on output.

### Files

| File | Purpose |
| --- | --- |
| core/emoji.php | Emoji renderer: scans content for Unicode emoji, replaces with <img> tags pointing to the active library’s sprite sheet or SVG files |
| core/parser.php (modified) | New phase after auto-paragraph: emoji rendering pass |
| assets/emoji/{library}/ | Sprite sheets or individual SVG files per library, plus a manifest mapping codepoints to filenames |
| core/manifest-inventory.php (modified) | Registers available emoji libraries so skins can declare a preference |

## 4.3 Manifest Integration

Skins declare their preferred emoji library in manifest.php the same way they declare fonts and scripts:

'emoji_library' => 'twemoji'

Users can override the skin’s default in the skin settings panel. The admin reaction picker (comments, community) also uses the active library for consistent appearance.

## 4.4 Data Model

No schema changes. Emoji preference is a skin setting stored in the existing snap_settings table. Content remains plain Unicode — the library choice is purely a rendering concern.

## 4.5 Performance

- SVG sets are small (≈50KB per library for the most common 200–300 emoji)

- Sprite sheets are a single HTTP request per page load, cached aggressively

- Emoji rendering is a single regex pass over the content — negligible overhead

- Libraries ship with the skin gallery, not the core install, to keep package size down

## 4.6 Future (Not MVP)

- Custom emoji upload (site-specific emoji for community reactions)

- Emoji skin tone preference per user (community feature)

- Animated emoji support (APNG or Lottie)

- Emoji search/picker in the post editor toolbar

# IMPLEMENTATION ORDER

Recommended build sequence based on dependencies and complexity:

- oEmbed (smallest scope, no schema changes beyond cache table, no JS engine, parser-only)

- Emoji Libraries (small scope, no schema changes, parser phase + asset files, pairs well with oEmbed as a quick win)

- Media Gallery (medium scope, no schema changes, reuses existing thumbnail infrastructure, establishes the lazy-load engine)

- Photo Editor (largest scope, Canvas API, server-side save endpoint, thumbnail regeneration, but benefits from the gallery’s lazy-load engine already being in place)

oEmbed and Emoji can ship together in a point release (0.7.9c or 0.8.0). The gallery and editor are bigger lifts — likely 0.8.x territory.